Khalasni

Service Ordering Website with Admin Control Panel

Project Proposal

Prepared for client review

| Document Item | Description |
| --- | --- |
| Project Type | Service-ordering website and backend control panel |
| Recommended Technology | Django, PostgreSQL, Django Admin, Django Templates |
| Main Scope | Service management, customer orders, payment tracking, and reports |
| Version | 1.0 |

Confidential proposal document

# 1. Executive Summary

This proposal describes the development of a web-based service ordering system that allows the business to manage services, receive customer orders, track payment status, and generate operational and payment reports from a centralized control panel.

The system will be built using Django as the backend framework. Django is suitable for this type of project because it provides a reliable backend structure, secure authentication, a built-in admin interface, database management, and future expandability.

The proposed system is intentionally focused on the current business need: service management, order management, payment tracking, and reporting. It does not include unnecessary ERP, accounting, wallet, provider payout, or mobile application complexity at this stage. This keeps the system clean, practical, and expandable.

# 2. Project Objective

The objective of this project is to build a professional service-ordering website that enables the business to display available services, receive customer orders, manage them from an admin panel, track payment information, and generate reports for operational follow-up.

# 3. Proposed System Overview

The system will consist of two main parts: a public website for customers and an admin control panel for business users.

| Area | Main Purpose | Main Capabilities |
| --- | --- | --- |
| Public Website | Allow customers to view services and submit orders. | Service listing, service details, order form, customer information, request notes, and confirmation page. |
| Admin Control Panel | Allow the business team to manage operations. | Add/edit/remove services, manage categories, view orders, update order status, record payments, and view reports. |

# 4. Core System Modules

## 4.1 User and Admin Management

This module controls access to the backend system and protects administrative functions.

Admin login

Staff user accounts

Role-based access where needed

Secure password management

Permission separation between normal users and administrators

## 4.2 Service Management Module

This module allows the business to manage the services shown on the website.

Add service categories

Add new services

Edit service name, description, image, and price

Enable or disable services

Organize services by category

Control which services appear on the website

| Example Field | Description |
| --- | --- |
| Service name | The public name of the service. |
| Category | The group under which the service is listed. |
| Description | Detailed explanation shown to customers. |
| Base price | Optional starting price or fixed price. |
| Image | Service image displayed on the website. |
| Active status | Controls whether the service appears publicly. |
| Display order | Controls service ordering on the website. |

## 4.3 Public Service Display

This module displays the available services to customers through a responsive website.

Services listing page

Service category page

Service details page

Order button for each service

Responsive design for desktop and mobile browsers

## 4.4 Order Management Module

This is the main operational module. It allows customers to submit service requests and allows the admin team to manage them from the backend.

Customer submits a service order

Admin receives the order in the control panel

Admin reviews order details

Admin updates order status

Admin adds internal notes

Admin searches and filters orders

| Suggested Order Status | Meaning |
| --- | --- |
| New | The order has been submitted and is waiting for review. |
| Confirmed | The order has been reviewed and accepted. |
| In Progress | The service is being handled. |
| Completed | The service has been completed. |
| Cancelled | The order has been cancelled. |

## 4.5 Payment Tracking Module

This module does not perform full accounting. It only tracks payment-related information for each order and supports reporting.

Record payment amount

Record payment method

Record payment status

Add payment reference number

Upload receipt or payment proof if needed

Track paid and unpaid orders

Filter payments by date, method, and status

| Payment Method | Use |
| --- | --- |
| Cash | Payment collected directly. |
| CliQ | Manual transfer reference can be recorded. |
| Bank Transfer | Bank transfer reference can be recorded. |
| Card | For card machine or future gateway use. |
| Other | Fallback method for special cases. |

| Payment Status | Meaning |
| --- | --- |
| Pending | Payment has not been confirmed yet. |
| Paid | Full payment has been received. |
| Partially Paid | Only part of the amount has been received. |
| Failed | Payment attempt failed or was not completed. |
| Refunded | Payment was refunded. |

## 4.6 Reporting Module

This module provides the business with operational and payment reports.

Daily orders report

Monthly orders report

Orders by status

Orders by service

Paid orders report

Pending payment report

Payment by method report

Revenue/payment summary by date

Service performance report

The system can support exporting reports to CSV or Excel if required.

## 4.7 Website Content Management

A simple content management module can be included for basic website information.

Website name

Contact phone

WhatsApp number

Email

Address

Social media links

Homepage banner

Basic static content

# 5. Proposed Technical Architecture

| Layer | Recommended Component | Purpose |
| --- | --- | --- |
| Backend | Django | Core business logic, models, forms, views, and admin panel. |
| Database | PostgreSQL | Reliable storage for services, orders, payments, and reports. |
| Frontend | Django Templates with responsive HTML/CSS | Fast and practical website implementation without unnecessary frontend complexity. |
| Admin Panel | Django Admin | Control panel for managing services, orders, payments, and website settings. |

For this version, Django templates are recommended instead of React or Flutter because the current requirement is a service website and control panel, not a complex interactive mobile application.

# 6. Recommended Django Project Structure

The project will be organized into separate Django apps to keep the code clean and expandable.

apps/
├── accounts/
├── services/
├── orders/
├── payments/
├── reports/
├── cms/
└── core/

| App | Responsibility |
| --- | --- |
| accounts | Users, admin accounts, and staff permissions. |
| services | Service categories and services. |
| orders | Customer service orders and order status. |
| payments | Payment records and payment status. |
| reports | Order and payment reports. |
| cms | Website content, banners, and contact information. |
| core | Shared base models and utilities. |

# 7. Main Database Entities

The first version can be built with a small and clear database structure.

User

ServiceCategory

Service

ServiceOrder

PaymentRecord

SiteSetting

Banner

Relationship overview:

ServiceCategory → Service → ServiceOrder → PaymentRecord

# 8. Main User Flows

| Flow | Steps |
| --- | --- |
| Customer Order Flow | Customer opens website → browses services → selects service → fills order form → submits order → receives confirmation → admin manages the order. |
| Admin Service Management Flow | Admin logs in → opens services section → adds or edits service → service appears on website → admin can disable service when needed. |
| Admin Order Management Flow | Admin logs in → views new orders → confirms order → updates status → records payment information → closes completed order. |
| Payment Reporting Flow | Admin records payment → payment status updates → payment appears in reports → admin filters by date/status/method → admin exports report if needed. |

# 9. Scope of Work

## 9.1 Included in the Proposed System

Django project setup

Database setup

Admin/staff login

Service category management

Service management

Public service listing pages

Service details page

Customer order form

Order management in admin panel

Payment tracking

Basic payment reports

Basic order reports

Website content settings

Responsive web design

Deployment preparation

Basic security configuration

Basic handover documentation

# 9. Future Expansion Possibilities

The system will be built in a way that allows future expansion when the business is ready.

Customer accounts

Provider accounts

Provider assignment

Provider dashboard

Online payment gateway

WhatsApp/SMS notifications

Email notifications

Advanced reporting

API layer using Django REST Framework

Mobile application

Multi-language support

Coupon and promotion system

Reviews and ratings

Complaint management

Advanced dashboard

# 10. Security and Reliability Considerations

Use secure admin passwords

Restrict admin panel access to authorized users

Use HTTPS in production

Protect uploaded files

Validate customer input

Use environment variables for secrets

Configure database backups

Limit file upload types and sizes

Keep dependencies updated

Separate development and production settings

# 11. Expected Deliverables

Functional service ordering website

Admin control panel

Service management module

Order management module

Payment tracking module

Basic reporting module

Website content settings

Database structure

Deployment-ready Django project

Basic user/admin guide

# 12. Success Criteria

Admin can add, edit, disable, and remove services

Customers can view services on the website

Customers can submit service orders

Admin can manage submitted orders

Admin can update order status

Admin can record payment information

Admin can view payment reports

Admin can view order reports

The system is stable, structured, and ready for future expansion

# 13. Final Recommendation

The recommended solution is to build a Django-based service ordering website with an admin control panel.

This solution fits the current scope because it focuses on the actual required business functions: service management, order management, payment tracking, reporting, and website control panel. It avoids unnecessary complexity while keeping the system ready for future growth.